# Healthcare Operating System

## Technical Planning Document

Version: 1.0
Date: January 2026
Status: Planning Phase
Confidential: Internal Use Only

## Table of Contents

- Executive Summary

- System Vision & Architecture

- Core Components

- Technology Stack

- Implementation Phases

- Team Structure

- Budget & Resources

- Timeline & Milestones

- Risk Management

- Success Metrics

## 1. Executive Summary

### Mission

Build the Healthcare Operating System - an AI-powered infrastructure platform that connects patients, providers, and payers through intelligent automation and outcome-based payment.

### Current State

- Operational Infrastructure: 10 pharmacies, 3 clinics, 8 hospital partnerships

- Revenue: $3.2M ARR (100% YoY growth)

- Technology: Patents (US, EU, UK), prototype systems

- Team: Operational team, recruiting technical leadership

### What We’re Building

Three interconnected AI systems:

- Patient AI: 24/7 health assistant (symptom assessment, care navigation, medication management)

- Provider AI: Clinical decision support (evidence-based protocols, outcome tracking)

- Smart Contract Layer: Automated payment based on verified outcomes

### Investment & Timeline

- Total Tech Budget: $4.5M (from $15M Series A)

- Timeline: 18 months to production launch

- Target: $15M ARR by end of 18 months

## 2. System Vision & Architecture

### High-Level Architecture

The system consists of three layers:

#### Layer 1: Patient Experience Layer

- Mobile Apps: iOS & Android (React Native)

- Web Portal: Patient dashboard (Next.js)

- Health AI Assistant: Conversational AI (GPT-4/Claude API)

- Key Features:

  - Symptom checker

  - Appointment booking

  - Medication reminders

  - Care navigation

#### Layer 2: Clinical Intelligence Layer

- Provider Portal: Web-based clinical workstation

- Clinical AI Engine: Evidence-based decision support

- HIE (Health Information Exchange): FHIR R4 compliant (HAPI FHIR)

- Integration Hub: Connect to hospital EMRs, labs, pharmacies (Mirth Connect + Kong Gateway)

#### Layer 3: Financial Automation Layer

- Smart Contract Engine: Outcome verification & payment automation (Hyperledger Fabric)

- MGA Orchestration: Multi-insurer management

- Payment Gateway: Integration with banks (Al Rajhi, SNB APIs)

- Analytics: Cost tracking, outcome measurement, quality scoring

## 3. Core Components

### 3.1 Patient AI Assistant

Purpose: Guide patients to right care at right time

Technical Approach:

Phase 1 (Months 1-6): GPT-4 Turbo + Claude 3.5 Sonnet APIs - Why: Fast to market, proven, handles Arabic - Cost: ~$0.01 per interaction = $50K-100K/year

Phase 2 (Months 12+): Fine-tuned Llama 3.1 (hosted) - Why: Lower cost at scale, customized for Saudi clinical context - Training Data: Patient interactions + clinical outcomes from operational infrastructure - Cost: $200K setup + $50K/year hosting

Key Features: - Symptom Assessment: Conversational triage, red flag detection - Care Navigation: Find right provider, book appointment, get directions - Medication Management: Reminders, refills, drug interactions - Follow-up: Post-visit check-ins, outcome tracking (PROMs/PREMs)

### 3.2 Provider AI (Clinical Decision Support)

Purpose: Help doctors follow evidence-based protocols

Technical Approach:

Clinical Protocol Engine: Custom-built (proprietary IP) - Input: Patient data (demographics, history, symptoms, labs) - Processing: Match to evidence-based pathways from Open Evidence - Output: Step-by-step clinical recommendations

Outcome Verification: Custom logic (proprietary) - Track: Did patient get better? (clinical outcomes + PROMs) - Verify: Was protocol followed? - Trigger: Smart contract payment if outcome achieved

Data Sources: - Internal: 1000+ published papers, clinical trial data - External: PubMed, Cochrane, UpToDate APIs - Real-time: Patient outcomes from operational infrastructure

### 3.3 Smart Contract Layer

Purpose: Automate payment based on verified outcomes

Technical Approach:

Blockchain: Hyperledger Fabric (private, permissioned) - Why: Enterprise healthcare-focused, 1000+ TPS, no gas fees - Used by: IBM, Oracle, Change Healthcare

Smart Contract Logic: 1. Treatment Plan Created → Contract initialized 2. Patient Treated → Data recorded on-chain 3. Outcome Measured → Verification logic runs 4. If Outcome Achieved → Payment triggered automatically

Hybrid Architecture: Blockchain for audit trail + PostgreSQL for operational data - Why: Best of both worlds - immutability + speed

### 3.4 Health Information Exchange (HIE)

Purpose: Central patient data repository

Technology: HAPI FHIR Server (open source, Apache 2.0) - Why: Industry standard, FHIR R4 compliant, Saudi NPHIES aligned - Used by: NHS, CDC, Epic, Cerner

Key Capabilities: - Store patient records in FHIR format - APIs for read/write access - Consent management - Audit logging

## 4. Technology Stack

### Strategy: 80% Open Source + 20% Proprietary

| Layer | Technology | Type | Why |
| --- | --- | --- | --- |
| Frontend | React Native + Next.js | Open Source | Cross-platform, fast development |
| API Gateway | Kong Gateway | Open Source | Modern APIs, rate limiting, auth |
| Patient AI | GPT-4 → Llama 3.1 | API → Open | Fast start, cost reduction at scale |
| Clinical Engine | Custom Protocol Engine | Proprietary | Core IP, evidence integration |
| HIE | HAPI FHIR | Open Source | Industry standard, NPHIES compliant |
| Smart Contracts | Hyperledger Fabric | Open Source | Enterprise blockchain, proven |
| Integration | Mirth Connect | Open Source | Healthcare interop (HL7/FHIR) |
| Database | PostgreSQL + Redis | Open Source | Reliable, scalable, battle-tested |
| Infrastructure | AWS/Azure + Kubernetes | Cloud + Open | Saudi regions, auto-scaling |

### Proprietary IP (The Moat - 20%)

- Clinical Protocol Engine: Translate evidence into executable pathways

- Outcome Verification Logic: Determine treatment success

- MGA Orchestration: Patient routing, provider matching

- Saudi-Specific Integrations: NPHIES, CHI, ZATCA

- Data Analytics: Outcome prediction, cost forecasting

## 5. Implementation Phases

### 18-Month Implementation Plan

#### Phase 1: Foundation (Months 1-6)

Goal: Build core infrastructure

Key Deliverables: - HIE Setup: HAPI FHIR server deployed, FHIR R4 compliant - Patient AI MVP: GPT-4 integration, basic symptom checker - Provider Portal v1: Clinical dashboard, patient list - Smart Contract Engine: Hyperledger Fabric setup - Integration Layer: Kong Gateway + Mirth Connect - Infrastructure: AWS setup (Saudi regions), Kubernetes cluster

Team Required: - 2 Backend Engineers (Node.js/Python) - 2 Frontend Engineers (React Native + Next.js) - 1 DevOps Engineer - 1 Blockchain Engineer - 1 Integration Engineer

Budget: $1.2M

#### Phase 2: Core Features (Months 7-12)

Goal: Launch production-ready systems

Key Deliverables: - Patient AI v2: Full conversational AI, care navigation, Arabic support - Clinical Protocol Engine: Evidence-based pathways implemented - Outcome Verification: Custom logic for treatment success - MGA Module: Multi-insurer support, authorization workflows - Payment Integration: Bank APIs (Al Rajhi, SNB) - EMR Integration: Connect to 3 major hospital systems

Team Expansion: - +2 Backend Engineers (AI/ML focus) - +1 Mobile Engineer - +1 Data Engineer

Budget: $1.5M

#### Phase 3: Scale & Optimize (Months 13-18)

Goal: Production at scale, 5 MGAs live

Key Deliverables: - Patient AI v3: Fine-tuned Llama 3.1, personalized recommendations - Advanced Analytics: Dashboards, outcome prediction - Multi-MGA Orchestration: Routing, load balancing - Saudi-Specific Integrations: NPHIES, CHI reporting, ZATCA - Mobile Apps: iOS & Android launch - Performance Optimization: Handle 100K+ patients

Team Expansion: - +2 Engineers (various specialties) - +1 QA Engineer - +1 Security Engineer

Budget: $1.8M

## 6. Team Structure

### Leadership

Chief Technology Officer (CTO) - Owner of technical vision & architecture - Manage engineering team (target: 15-20 engineers by Month 18) - Budget: $4.5M technology spend - Report to: CEO

Head of Engineering - Day-to-day engineering management - Sprint planning, code quality, delivery - Report to: CTO

Head of Product - Define features, user stories, roadmap - Work with clinical team on protocols - Report to: CEO/CTO (dual)

### Core Engineering Team (Month 6)

| Role | Count | Responsibilities |
| --- | --- | --- |
| Backend Engineers | 2 | APIs, databases, business logic |
| Frontend Engineers | 2 | Mobile apps, web portals |
| DevOps Engineer | 1 | Infrastructure, deployment, monitoring |
| Blockchain Engineer | 1 | Smart contracts, Hyperledger |
| Integration Engineer | 1 | EMR connections, FHIR, HL7 |

Total: 7 engineers + 3 leadership

### Expanded Team (Month 18)

Total: 15 engineers + 3 leadership

Additional Roles: - AI/ML Engineers (2) - Data Engineers (1) - QA Engineers (1) - Security Engineer (1) - Mobile Engineers (2 total) - Additional Backend/Frontend (4)

## 7. Budget & Resources

### Total Technology Budget: $4.5M

#### Budget Breakdown

| Category | Amount | Details |
| --- | --- | --- |
| Team Salaries | $2.5M | Average $140K/year over 18 months |
| Infrastructure | $800K | AWS/Azure, databases, monitoring |
| AI APIs | $300K | GPT-4/Claude until fine-tuning ready |
| Software Licenses | $200K | Development tools, enterprise software |
| Integration Costs | $300K | EMR connections, APIs, customization |
| Contingency | $400K | Buffer for unexpected needs |

### Cost Comparison: Open Source vs Build from Scratch

| Component | Open Source Approach | Build from Scratch |
| --- | --- | --- |
| HIE | $50K setup + $100K/year | $2M+ (2 years development) |
| Smart Contracts | $150K setup | $1.5M+ (custom blockchain) |
| Integration | $100K setup | $1M+ (custom adapters) |
| Total | $4.5M investment | $10M+ investment |

Conclusion: Open source approach saves $5M+ and 12-18 months of development time.

## 8. Timeline & Milestones

### Key Milestones

| Month | Milestone | Success Criteria |
| --- | --- | --- |
| Month 1 | Team hired, infrastructure setup | CTO + 3 engineers onboarded, AWS account ready |
| Month 3 | HIE operational | FHIR server deployed, first patient record stored |
| Month 4 | Patient AI MVP | Symptom checker works, 90% accuracy |
| Month 6 | Phase 1 complete | Core infrastructure deployed, team at 7 |
| Month 9 | First MGA integration | 1 insurer connected, claims flowing |
| Month 10 | Clinical protocols live | 10 condition pathways implemented |
| Month 12 | Phase 2 complete | Production-ready systems, 10 engineers |
| Month 14 | Mobile apps launched | iOS + Android in app stores |
| Month 15 | 5 MGAs operational | 5 insurers, 50K covered lives |
| Month 16 | Fine-tuned AI deployed | Llama 3.1 running, cost down 70% |
| Month 18 | Target achieved | $15M ARR, 100K patients, 15 engineers |
| Month 24 | Regional expansion | GCC markets, Series B ready |

## 9. Risk Management

### Technical Risks

#### 1. AI Performance

- Risk: AI gives wrong medical advice

- Mitigation: Clinical oversight, human-in-loop, extensive testing

#### 2. Integration Complexity

- Risk: Hospital EMRs difficult to connect

- Mitigation: Use proven tools (Mirth Connect), allocate $300K budget

#### 3. Scalability

- Risk: System cannot handle 100K+ patients

- Mitigation: Kubernetes auto-scaling, load testing from Month 3

#### 4. Security/Privacy

- Risk: Data breach

- Mitigation: Hire security engineer, penetration testing, HIPAA-like controls

#### 5. Talent Acquisition

- Risk: Cannot hire qualified engineers

- Mitigation: Competitive salaries, remote work options, partnerships with tech bootcamps

## 10. Success Metrics

### Technical KPIs

System Performance: - API Response Time: <200ms (95th percentile) - System Uptime: 99.9% - Patient AI Accuracy: >90% - Smart Contract Processing: <5 seconds

Scale Metrics: - Patients Served: 100K+ by Month 18 - Providers Connected: 5K+ - MGAs Operational: 5 - Transactions/Day: 10K+

Business Impact: - ARR: $15M by Month 18 - Cost per Patient: <$50/month - ROI for Insurers: 15%+ savings - Patient Satisfaction: >80% NPS

## Appendix: Technology Decisions

### Why Open Source?

Benefits: - Faster time to market (6 months vs 2 years) - Lower cost ($4.5M vs $10M+) - Proven reliability (battle-tested by enterprises) - Community support - Easier hiring (developers know these tools)

Risks: - Less control over roadmap - Potential breaking changes

Mitigation: - Use stable versions - Have contingency budget for forks if needed - Focus proprietary IP on differentiators (20%)

### Technology Selection Criteria

We selected technologies based on:

- Healthcare Industry Adoption
(HAPI FHIR used by NHS, CDC, Epic)

- Saudi/MENA Compliance
(FHIR R4 aligns with NPHIES)

- Enterprise Scale
(Hyperledger used by IBM, Oracle)

- Developer Availability
(React, Node.js, Python - large talent pool)

- Total Cost of Ownership
(Open source = lower licensing costs)

## Contact

For questions or clarifications:

Dr. Theeb Alkahtani
theeb@theeb.studio
+966 50 052 0242

End of Document